# TDS Payout Integration for BB+ Platform

Technical Specification — Summary Document

Author: Prashant Chauhan  ·  Version: 9.0  ·  February 2026

# Table of Contents

Right-click the TOC above → Update Field to refresh.

# TDS Payout Integration for BB+ Platform

Technical Specification — Summary Document

| Author/s | Prashant Chauhan |
| --- | --- |
| Team/Pod | Payouts ¦ BU: BB+ |
| Version | 9.0 Summary |
| Published Date | February 2026 |

| Reviewer Name | Reviewed Date | Status |
| --- | --- | --- |
|  |  | Not started |
|  |  | Not started |

### Table of Contents

1. Problem Statement

2. Introduction & Scope

3. Out of Scope

4. Futuristic Scope

5. Assumptions, Goals & Non-Goals

6. Domain Design

7. Current Architecture / Current HLD

8. Final Approach — Specifications

9. Non-Functional Requirements (NFRs)

10. Agentic Development Spec

11. Feature Dependencies & SLAs

12. Testing Plan

13. Go-Live Plan

14. Monitoring & Logging

15. Milestones & Timelines

16. Glossary

17. Appendix

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 1. Problem Statement

BB+ merchants must comply with Indian tax regulations (TDS) when making vendor payments via Payouts API.

The existing Payouts service has no TDS compute or tracking capability for BB+ flows.

Vendor-Payments already uses Payouts TDS fields — any change must not break that existing flow.

TDS deduction amount must be known at payout creation time for correct money routing; it cannot be computed post-creation.

The solution must work uniformly across all three payout channels: Dashboard (UI), Bulk CSV, and Direct API.

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 2. Introduction & Scope

This document specifies the technical approach for integrating TDS (Tax Deducted at Source)
    support into the Payouts service for BB+ merchants. It covers the problem, three candidate
    approaches, the recommended solution, and all downstream considerations.

### 2.1 Tenets

Payouts stays dumb about TDS computation — no S2S call to Tax-Compliance inside the payout creation path.

Tax-Compliance owns TDS logic — computation, validation, entity lifecycle, and filing.

Vendor-Payments flows are never impacted — all BB+ TDS events route to a separate Kafka topic.

Backward compatible by default — all new Payouts fields are optional.

No PII in logs or Kafka messages — PAN stored and encrypted only in Tax-Compliance.

### 2.2 Relevant Resources

Full Technical Specification (detailed implementation)

GitHub Pages — Live Spec

### 2.3 Scope

In scope for this initiative:

TDS compute, preview, and payout creation for BB+ merchants — Single Payout (UI), Bulk CSV, and API

Payouts service: enrichment hook for TDS computation

Tax-Compliance: internal enrichment API, event listener, tds_payments entity management

Dashboard UI and Bulk CSV: TDS form fields and preview

### 2.4 Product Requirement

Seamless Merchant Experience

The product requirement is to provide a seamless experience for merchants using the Payouts API, where they can pass minimal details similar to what is currently passed to the compute API.

Key Requirements:

This requirement drives the architectural decision to ensure merchants have a consistent, simple interface regardless of how they create payouts, while the system handles all complexity of TDS computation and compliance internally.

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 3. Out of Scope

TDS filing, government remittance, or challan generation (owned by Tax-Compliance)

Changes to Vendor-Payments TDS flows (must remain untouched)

TDS support for non-BB+ merchants in this phase

Real-time TDS Payment ID in the payout API response (entity is created asynchronously)

LDC staleness enforcement between compute and payout creation (accepted trade-off)

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 4. Futuristic Scope

TDS Payment ID is already included in payout response (enrichment pattern creates entity synchronously)

Bulk TDS filing dashboard for BB+ merchants

Extend to non-BB+ merchants using the same Enrichment Hook Pattern

TDS compute caching per merchant/category for enrichment performance optimization

Batch enrichment API for bulk payout optimization (enrich multiple rows in single call)

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 5. Assumptions, Goals & Non-Goals

### 5.1 Assumptions

Tax-Compliance service will expose or enhance a compute API endpoint accessible by BB+ merchants (external) and by Tax-Compliance BFF (internal)

Payouts service will not integrate Tax-Compliance — all compute happens outside the payout creation path

The Kafka topic add-tds-entry-bb-plus is new and owned by Tax-Compliance consumer

The source = "bb_plus" field in the TDS payload is the routing signal — no other routing logic needed in Payouts

LDC certificate validity between compute and payout creation is acceptable (seconds gap in practice)

### 5.2 Goals

Enable TDS deduction and tracking for BB+ payouts across all three channels

Zero latency added to the Payouts API critical path

Minimal, isolated changes to Payouts (fields + routing only)

Clean domain ownership: Tax-Compliance owns compute and tds_payments entity

Backward compatible — existing Payouts and Vendor-Payments flows unchanged

### 5.3 Non-Goals

Building TDS compute logic inside the Payouts service

Synchronous creation of tds_payments entity at payout creation time

Changing any Vendor-Payments Kafka topics or consumer logic

Modifying the public /v1/payouts API (changes go to internal /v2/payouts only)

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 6. Domain Design

### 6.1 Services Involved

| Service | Responsibility |
| --- | --- |
| Tax-Compliance | Computes TDS based on category, rate, and LDC statusManages TDS Payment entities for compliance and filingValidates TDS categories and PAN details |
| Payouts | Creates payout records for net amount to vendorProcesses fund transfersEmits payout status updatesStores TDS information for audit trail |
| Tax-Compliance (BFF) | Acts as BFF — the only backend the UI talks to for TDS flowsComputes TDS, orchestrates payout creation, presents data to merchants |

### 6.2 Amount Relationship

Key Formula

### 6.3 Key Entities

| Entity | Service | Purpose |
| --- | --- | --- |
| payout | Payouts | The payment to vendor (net amount after TDS deduction) |
| payout_details | Payouts | Extended TDS information (category, amounts, breakdown) stored as JSON |
| tds_payment | Tax-Compliance | TDS record for government filing (includes deductee PAN, amounts, category details) |

### 6.4 Coverage: All Payout Types

| Payout Type | Description | TDS Handling |
| --- | --- | --- |
| Single Payout (UI) | Merchant creates one payout via Tax-Compliance UI | Preview TDS breakdown before confirming; one compute call per payout |
| Bulk Payout (CSV) | Merchant uploads CSV with multiple payouts | Compute TDS for all rows upfront; generate preview file; user confirms before processing |
| API Payouts | Merchant integrates via API | Same pattern as UI - caller computes TDS first, then creates payout with pre-computed values |

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 7. Current Architecture / Current HLD

Current State — No BB+ TDS Support

The Payouts service currently has a tds struct in TDSDetails used exclusively by Vendor-Payments. It contains category_id and amount. When a payout with source = vendor_payments reaches a terminal state, Payouts publishes to add-tds-entry Kafka topic, consumed by Vendor-Payments to create a TDS record.

There is no equivalent flow for BB+. Tax-Compliance has no Kafka consumer for payouts, no TDS compute endpoint used at payout time, and no tds_payments entity creation triggered by payout events.

| Component | Current State | What's Missing for BB+ |
| --- | --- | --- |
| Payouts TDS fields | category_id + amount (Vendor-Payments only) | source, gross_amount, breakdown fields for BB+ |
| Kafka routing | All TDS payouts → add-tds-entry | BB+ payouts → add-tds-entry-bb-plus |
| Tax-Compliance | Compute API exists for preview; no Kafka consumer for payouts | Kafka consumer for add-tds-entry-bb-plus + entity creation |
| BFF / UI flow | No BB+ TDS payout creation flow | Tax-Compliance to orchestrate compute + payout creation for UI/Bulk |

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 8. Final Approach — Specifications

Selected: Enrichment Hook Pattern

Payouts API accepts optional TDS fields (category_id, gross_amount, apply_ldc). If present, Payouts makes
      a lightweight synchronous call to Tax-Compliance enrichment endpoint (~50-100ms). Tax-Compliance
      computes TDS, creates tds_payments entity, and returns enriched data (net_amount, tds_amount, rate, tds_payment_id).
      Payouts uses net_amount for payout creation. Single API call for merchants; minimal changes to Payouts.

## 8.1 List of Possible Solutions

Three approaches were evaluated. The final selected approach (Approach 1: Enrichment Hook Pattern) is recommended. Approaches 2 and 3 are documented below for reference.

| Approach | Summary | S2S in Payout? | Verdict |
| --- | --- | --- | --- |
| 1. Enrichment Hook | Payouts calls Tax-Compliance enrichment API if TDS fields present; lightweight sync call (~50-100ms); minimal Payouts changes | Yes — Payouts→Tax-Compliance (optional) | ✓ Selected |
| 2. TC Gateway | Tax-Compliance exposes /v2/payouts endpoint; orchestrates compute + payout creation | Yes — Tax-Compliance→Payouts | Not Recommended |
| 3. Pre-Compute | Caller pre-computes TDS via Tax-Compliance first, then calls Payouts separately; two API calls | No | Not Recommended (breaks one-stop requirement) |

____________________________________________________________

### Approach 1: Enrichment Hook Pattern — SELECTED

RECOMMENDED - All Channels

Payouts accepts optional TDS fields; makes lightweight sync enrichment call if present; single API for merchants

Core Principle: Single API Call with Minimal Payouts Changes

Payouts API accepts optional TDS fields (category_id, gross_amount, apply_ldc). If these fields are present,
      Payouts makes a lightweight synchronous call (~50-100ms) to Tax-Compliance enrichment endpoint.
      Tax-Compliance computes TDS, creates tds_payments entity, and returns enriched data. Payouts uses the enriched
      net_amount for payout creation. Merchants make ONE API call; zero domain leak to Payouts.

#### How It Works

This approach adds a minimal, optional enrichment hook in Payouts. When TDS fields are absent, Payouts behaves
    exactly as before (zero impact). When TDS fields are present, Payouts delegates computation to Tax-Compliance
    and uses the enriched response.

Flow Summary

#### Flow Diagram

#### Key Benefits of Enrichment Hook Pattern

| Aspect | Benefit |
| --- | --- |
| Single API Call | Merchants call Payouts API once; enrichment happens internally |
| Minimal Payouts Changes | ~20 LOC enrichment hook; feature-flagged; isolated code path |
| No Domain Leak | Payouts doesn't know TDS logic; just calls enrichment service |
| Latency Impact | +50-100ms for TDS payouts only; zero impact for non-TDS payouts |
| Works for All Payout Types | Dashboard, Bulk, API - same unified approach |
| Clean Failure Handling | If enrichment fails, payout fails immediately; no partial state |
| TDS Entity Creation | Created synchronously during enrichment; payout_id updated via events |

#### Channel-by-Channel Flow

Solution to API Payouts Challenge

For API Payouts, merchants only have raw inputs (category, PAN, amount). They don't have
      pre-computed TDS values. The enrichment hook pattern solves this elegantly:

Merchants make ONE API call to Payouts with TDS fields (gross_amount, category_id, apply_ldc).
      Payouts internally calls Tax-Compliance enrichment endpoint (~50-100ms), gets the enriched data, and creates
      the payout. The latency impact (~50-100ms) is acceptable for the following reasons:

| Channel | How It Works | Who computes? | Payouts change |
| --- | --- | --- | --- |
| Dashboard (UI) | UI calls Payouts with TDS fields → Enrichment hook triggers → Creates payout | Tax-Compliance (via enrichment endpoint) | Enrichment hook (~20 LOC); calls Tax-Compliance if TDS fields present |
| Bulk CSV | For each row: Call Payouts with TDS fields → Enrichment hook → Creates payout | Tax-Compliance (via enrichment endpoint) |  |
| API (direct merchant) | Merchant calls Payouts with TDS fields → Enrichment hook → Creates payout | Tax-Compliance (via enrichment endpoint) |  |

#### Storage Decision

The net payout amount is determined by the enrichment response at creation time, ensuring correct money routing immediately.

#### Dashboard / Single Payout Flow

#### Bulk CSV Flow

#### API Payout Flow (Direct Merchant Integration)

#### Changes Required (High-Level)

| Service | Changes | Effort |
| --- | --- | --- |
| Payouts | Add enrichment hook (~20 LOC) before payout creationAdd optional TDS fields to API: tds_category_id, apply_ldcCall Tax-Compliance enrichment endpoint if TDS fields presentStore metadata: tds_payment_id, tds_amount, tds_rateFeature flag for gradual rollout | Low (~20 LOC) |
| Tax-Compliance | Build /internal/tds/enrich endpointCompute TDS, create tds_payments entity (status: PENDING)Return enriched data: net_amount, tds_amount, rate, tds_payment_idBuild event listener for payout status updatesUpdate tds_payments entity (PENDING → SUCCESS/FAILED) | Medium |
| Dashboard UI | Add TDS form fields (category, apply_ldc toggle)Show TDS breakdown to user before confirmationCall Payouts API with TDS fields | Medium |
| Bulk CSV | Add TDS columns to CSV templateCall Payouts API with TDS fields for each rowDisplay enriched preview before processing | Medium |

#### Pros and Cons

| Pros | Cons |
| --- | --- |
| Single API call for merchants (one-stop solution) | Adds 50-100ms latency for TDS payouts only |
| Minimal Payouts changes (~20 LOC enrichment hook) | Sync dependency on Tax-Compliance during payout creation |
| No domain leak - Payouts just calls enrichment service |  |
| Works for all payout types (Dashboard, Bulk, API) |  |
| TDS entity created synchronously (available immediately) |  |
| Clean failure handling - fail fast, no partial state |  |
| Feature-flagged - can be rolled out gradually |  |
| Zero impact on non-TDS payouts |  |
| Tax-Compliance can be horizontally scaled |  |
| Backward compatible - all TDS fields optional |  |

____________________________________________________________

### Approach 2: TC Gateway (Not Recommended)

Not Recommended

Tax-Compliance orchestrates both TDS computation and payout creation; exposes /v2/payouts endpoint

#### How It Works

Tax-Compliance becomes the orchestrator. It exposes a single API endpoint
    that creates both the TDS Payment entity and the payout.

Flow Summary

#### Flow Diagram

#### Payout Type Considerations

| Payout Type | Impact |
| --- | --- |
| Single Payout (UI) | One orchestrated call via Tax-Compliance |
| Bulk Payout (CSV) | Would require new bulk orchestration API in Tax-Compliance; complex error handling |
| API Payouts | External users call Tax-Compliance instead of Payouts (API surface change) |

#### Pros and Cons

| Pros | Cons |
| --- | --- |
| Single API call returns both TDS Payment ID and Payout ID | Reversed S2S call (Tax-Compliance → Payouts adds latency) |
| TDS Payment entity available synchronously | Tax-Compliance depends on Payouts (tight coupling) |
| Tax-Compliance owns all TDS data | Domain leakage - Tax-Compliance must understand payout creation |
| No new Kafka topic needed | Complex orchestration logic in Tax-Compliance |
| Minimal Payouts changes | Bulk payout support requires significant Tax-Compliance work |

When to Consider

This approach is viable if having the TDS Payment ID synchronously in the API response
      is a hard requirement. However, it introduces orchestration complexity and reverses
      the natural dependency direction (Tax-Compliance calling Payouts).

____________________________________________________________

### Approach 3: Pre-Compute Pattern (Not Recommended)

Not Recommended

Caller pre-computes TDS via Tax-Compliance first, then calls Payouts separately; two API calls

#### How It Works

The caller (UI/BFF or API merchant) makes TWO separate API calls: first to Tax-Compliance to compute TDS
    and create the tds_payments entity, then to Payouts to create the payout with the pre-computed net amount.

Flow Summary

#### Flow Diagram

#### Payout Type Considerations

| Payout Type | Impact |
| --- | --- |
| Single Payout (UI) | Two API calls required (TDS compute + payout creation); acceptable for single payouts |
| Bulk Payout (CSV) | Must compute TDS for all rows first, then create payouts; complex workflow with intermediate state management |
| API Payouts | API merchants must make two sequential API calls; breaks one-stop solution requirement |

#### Pros and Cons

| Pros | Cons |
| --- | --- |
| No S2S coupling between Payouts and Tax-Compliance | TWO API calls required for merchants (breaks one-stop solution) |
| No amount mutation in Payouts (caller sends net amount directly) | Complex workflow for bulk payouts (compute all TDS first, then create payouts) |
| TDS entity created synchronously in first call | Poor UX for API merchants (must orchestrate two sequential calls) |
| Clean separation of concerns | Intermediate state management required (tds_payments in PENDING between calls) |
|  | Caller must handle failures in either API call and cleanup orphaned entities |

Why Not Recommended

This approach introduces significant technical debt: latency overhead, service coupling,
      domain leakage, and risky amount mutation. The synchronous S2S call in the critical path
      makes payouts dependent on Tax-Compliance availability.

____________________________________________________________

### Comparison of All Three Approaches

| Criteria | Approach 1: Enrichment Hook ✓ | Approach 2: TC Gateway | Approach 3: Pre-Compute |
| --- | --- | --- | --- |
| Merchant API calls | 1 call (Payouts) | 1 call (Tax-Compliance) | 2 calls (Tax then Payouts) |
| S2S call in payout creation | Yes (Payouts→Tax, optional) | Yes (Tax→Payouts) | No |
| Latency added to payout API | +50-100ms (TDS payouts only) | +50-100ms | 0ms (but 2 API calls) |
| Service coupling | Medium (enrichment only) | Tight (reversed) | Loose |
| Payouts code changes | ~20 LOC hook | Minimal | Low (fields only) |
| Domain separation | Clean (no TDS logic) | Tax owns payout orchestration | Clean |
| One-stop solution | YES | Wrong API endpoint | NO (2 calls) |
| TDS entity created | Synchronously (enrichment) | Synchronously | Synchronously (first call) |
| Bulk payouts support | Simple (same flow) | Very complex | Simple |
| Testing complexity | Medium (mock Tax-Compliance) | High | Low |
| Risk to Payouts | Low (isolated hook) | Low | Low |
| API version change | No (optional fields) | Yes (new endpoint) | No |
| TDS Payment ID in response | Yes (in payout response) | Yes (in payout response) | Yes (but in first call, not payout response) |

Final Decision: Approach 1 — Enrichment Hook Pattern

Approach 1 is selected for all channels (Dashboard, Bulk CSV, API). It provides a one-stop solution
      where merchants make a single API call to Payouts with optional TDS fields. Payouts makes a lightweight enrichment call (~50-100ms)
      to Tax-Compliance if TDS fields are present. This adds minimal code to Payouts (~20 LOC), maintains clean domain separation
      (Payouts doesn't own TDS logic), and works uniformly across all payout types. The TDS Payment entity is created synchronously
      and available immediately in the response.

Trade-offs accepted: +50-100ms latency for TDS payouts only (zero impact on non-TDS payouts); sync dependency
      on Tax-Compliance during payout creation (mitigated via timeouts, circuit breakers, and horizontal scaling).

See Section 8 for full implementation specification.

____________________________________________________________

## 8.2 Assumptions

Tax-Compliance will expose an internal /internal/tds/enrich endpoint for Payouts to call

Enrichment call latency is acceptable (~50-100ms) for TDS payouts

Tax-Compliance can be horizontally scaled to handle enrichment load

Payouts API version stays at /v1/payouts — all TDS fields (tds_category_id, apply_ldc) are optional extensions

Enrichment hook is feature-flagged and can be rolled out gradually

Tax-Compliance event listener is idempotent — safe to retry on failure

Timeouts and circuit breakers will be implemented to handle Tax-Compliance failures gracefully

## 8.5 Data Model / Schema Changes

### Payouts — New Fields (Low Blast Radius)

Storage Split

| Field | Type | Owner | Purpose |
| --- | --- | --- | --- |
| tds.source | string | Payouts | "bb_plus" — Kafka routing indicator |
| tds.gross_amount | int64 | Payouts | Original gross amount before TDS deduction |
| tds.amount | float64 | Payouts (existing) | TDS deduction amount |
| tds.breakdown | JSON | Payouts | Full breakdown from compute response (basic tax, surcharge, cess, rate) |
| tds_payments | entity | Tax-Compliance | Full TDS record for government filing (PAN, amounts, category, payout ref) |

### Kafka Topic

| Topic | Publisher | Consumer | When |
| --- | --- | --- | --- |
| add-tds-entry-bb-plus (new) | Payouts | Tax-Compliance | BB+ payout reaches terminal state |
| add-tds-entry (existing) | Payouts | Vendor-Payments | Non-BB+ TDS payout (unchanged) |

## 8.6 Business Logic Changes

### 8.6.1 Payouts Service — Enrichment Hook Logic

The key business logic change in Payouts is the enrichment hook that calls Tax-Compliance when TDS fields are present in the payout request. This is implemented as a lightweight, optional hook (~20 LOC) that runs BEFORE payout creation.

Enrichment Flow in Payout Creation Handler

| Change Area | What Changes | Impact |
| --- | --- | --- |
| Payout API handler | Add enrichment hook: if TDS fields present, call Tax-Compliance /internal/tds/enrich before creating payout | ~20 LOC hook; optional (only runs if TDS fields present) |
| TDSDetails struct | Add fields: tds_payment_id (string), tds_amount (int64), rate (float), category_id (string) | Additive — no existing code affected |
| Payout creation | Use enriched net_amount from Tax-Compliance response; store tds_payment_id in metadata | No amount mutation in Payouts — Tax-Compliance computes and returns net amount |
| Event emission | Existing payout status events carry TDS metadata (tds_payment_id, tds_amount) for Tax-Compliance listener | No new events or topics; reuses existing event infrastructure |

What Payouts DOES in Enrichment Hook

What Payouts Does NOT Do

## 8.6.2 Final Recommendation Summary

RECOMMENDED: Approach 1 — Enrichment Hook Pattern

Approach 1 is the recommended solution for all payout types (Single, Bulk, API).

Key Reasons:

### 8.6.3 Trade-offs Accepted

| Trade-off | Mitigation |
| --- | --- |
| +50-100ms latency for TDS payouts | Isolated to TDS payouts only; zero impact on non-TDS payouts; Tax-Compliance enrichment is lightweight (compute + DB insert) |
| Sync dependency on Tax-Compliance during payout creation | Timeouts (~2s), circuit breakers, retry logic; Tax-Compliance horizontally scalable; fail-fast if unavailable |
| Enrichment call adds S2S integration to Payouts | Isolated behind feature flag; can be disabled; only ~20 LOC; does not affect core payout logic |

## 8.7 Miscellaneous Questions

What if Tax-Compliance enrichment API is down? — Payout creation fails immediately with clear error message. No partial state created. Non-TDS payouts continue to work normally.

What if enrichment call times out? — Payout creation fails after timeout (~2s). Circuit breaker opens after repeated failures to prevent cascading issues. Merchants retry when Tax-Compliance is back.

What if payout creation fails after enrichment? — tds_payments entity remains in PENDING state. Tax-Compliance cleanup job can mark orphaned PENDING records as FAILED after timeout period.

What if payout status event is lost? — Eventual consistency: Tax-Compliance can poll Payouts API for payout status and update tds_payments entity accordingly. Daily reconciliation job detects and fixes gaps.

How do we monitor enrichment health? — Track enrichment call latency, failure rate, and timeout rate. Alert if p95 latency > 150ms or failure rate > 1%.

Does Payouts validate the pre-computed tds_amount? — No. Payouts trusts the caller (Tax-Compliance BFF or API merchant). Validation is the caller's responsibility.

### 13.1 Production Rollout and Ramp Plan

Phase 1: Payouts service changes (fields + topic routing) - Low risk, high value

Phase 2: Tax-Compliance compute API + Kafka consumer - Independent of Payouts

Phase 3: Tax-Compliance UI flow (single payout) - First user-facing feature

Phase 4: Bulk payout CSV integration - Reuses all prior work

Phase 5: API documentation for external integrations - Completes all channels

____________________________________________________________

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 9. Non-Functional Requirements (NFRs)

### 9.1 Scalability

Single Payouts: no degradation to existing throughput — Payouts change is additive (new fields only)

Bulk Payouts: support up to 10,000 rows per CSV file; Tax-Compliance computes TDS per row before any payout is created

Tax-Compliance compute API: must handle peak load during bulk processing concurrently

### 9.2 Availability

Tax-Compliance compute API: 99.9% uptime target

Graceful degradation: if compute API is down, preview fails; Payouts creation of non-TDS payouts is unaffected

Kafka consumer: automatic retry with exponential backoff; DLQ after max retries

Payout creation latency target: < 500ms p95 (no change from current)

TDS Payment creation (async): Kafka publish → entity creation < 5 seconds

### 9.3 Security

| Aspect | Implementation |
| --- | --- |
| PII Handling | Deductee PAN encrypted at rest in Tax-ComplianceNo PAN in Payouts service (only contact_id reference)No PII in logs or Kafka messages |
| Access Control | Tax-Compliance compute API: Authenticated merchants onlyPayouts API: Existing authentication (no change)TDS Payment query API: Merchant can only access their own records |
| Kafka Security | Use existing Kafka authentication and authorizationTopic ACLs to restrict publisher/consumer access |

### 9.4 Compliance

TDS Payment entities retained indefinitely for tax filing and audit

Payout details (TDS fields) retained per existing Payouts retention policy (7+ years)

Kafka messages: minimum 7-day retention

PAN data: encrypted at rest in Tax-Compliance; never stored in Payouts or Kafka messages

### 9.5 Reliability

Outbox pattern for Kafka publish — at-least-once delivery guaranteed

Daily reconciliation job: detect BB+ payouts with no corresponding tds_payments entity and alert ops

Payouts → Tax-Compliance are fully decoupled — failure in Tax-Compliance does not affect payout creation

### 9.6 Infra Cost

New Kafka topic: minimal cost (messages are lightweight)

Additional Tax-Compliance Kafka consumer: standard pod sizing

No new database tables in Payouts — storage via existing payout_details JSON column

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 10. Agentic Development Spec — Agentic SDLC [Mandatory]

### 10.1 Agent Objective

Implement the Enrichment Hook Pattern (Approach 1) end-to-end across the Payouts and Tax-Compliance services. "Done" means: BB+ merchants can create TDS payouts via UI, Bulk CSV, and API with a single API call; Payouts enriches TDS data via Tax-Compliance internal endpoint; tds_payments entities are created synchronously during enrichment; payout status updates are tracked via events; Vendor-Payments flows are unaffected.

### 10.2 Repositories in Scope

| Repo | Purpose | Branch Strategy |
| --- | --- | --- |
| razorpay/vendor-payments (Payouts service) | Add TDS fields + Kafka routing | Feature branch off main |
| razorpay/tax-compliance | Compute API + Kafka consumer + tds_payments entity | Feature branch off main |

### 10.3 Detailed Implementation Spec

See Full Technical Specification — Section 11: Codebase Analysis & Implementation Plan for file-level changes, API contracts, struct definitions, and sequence of operations.

### 10.4 Success Criteria

Both repos boot in devstack without errors

All unit tests pass (Payouts + Tax-Compliance)

E2E: BB+ single payout with TDS → tds_payments entity created in Tax-Compliance

E2E: Bulk CSV with TDS → all rows processed, entities created

E2E: API merchant flow (compute → create payout) → entity created

Vendor-Payments E2E tests pass (no regression)

### 10.5 Test Requirements

| Test Type | Scope | Location |
| --- | --- | --- |
| Unit Tests | TDS field handling, Kafka routing logic in Payouts; compute API, consumer in Tax-Compliance | Per repo |
| Integration Tests | Payouts → Kafka → Tax-Compliance consumer | Cross-service |
| E2E Tests | Full flow per channel (UI, Bulk, API) | Devstack |
| Regression | Vendor-Payments TDS flows unchanged | Existing suite |

### 10.6 Constraints & Guardrails

Do not modify add-tds-entry Kafka topic or its consumer (Vendor-Payments)

All new Payouts fields must be optional (backward compatibility)

No PAN in Kafka messages or Payouts logs

Follow existing Payouts and Tax-Compliance coding standards

### 10.7 Spec Location

Detailed implementation spec: specs/tds-payout-bb-plus.md in the Tax-Compliance repository (first deliverable before any code).

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 11. Feature Dependencies & SLAs

### 11.1 Upstream Dependencies

| Sr. No. | Service | Impact | SLA | POC |
| --- | --- | --- | --- | --- |
| 1 | Tax-Compliance Compute API | Required for TDS compute before payout creation | 99.9% / <200ms p95 | Tax-Compliance team |
| 2 | Payouts API (/v2/payouts) | Extended with new TDS fields | Existing SLA unchanged | Payouts team |

### 11.2 Downstream Dependencies

| Sr. No. | Service | Impact | SLA | POC |
| --- | --- | --- | --- | --- |
| 1 | Tax-Compliance Kafka Consumer | Creates tds_payments entity from Kafka event | <5s p95 | Tax-Compliance team |
| 2 | Vendor-Payments | No impact — existing topic/consumer unchanged | — | Vendor-Payments team |
| 3 | Data Hub / Analytics | New TDS fields in payout_details JSON; new tds_payments entity | — | Analytics team |

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 12. Testing Plan

### 12.1 Test Cases

BB+ single payout with TDS: verify tds_payments entity created after payout processed

BB+ payout without TDS: no tds_payments entity, no event on BB+ topic

Vendor-Payments TDS payout: unchanged routing to add-tds-entry

Kafka consumer failure → retry → DLQ

Bulk CSV: 1000-row file — all rows produce correct TDS payouts and entities

API payout: merchant calls compute → payout → entity created correctly

LDC applied: verify effective rate and breakdown stored correctly

### 12.2 UAT Testing

BB+ merchant UAT on staging: create TDS payout via UI, verify TDS breakdown preview, confirm payout, verify tds_payments entity accessible via Tax-Compliance query API.

### 12.3 Performance / Load Testing

Bulk CSV: 10,000 rows — end-to-end processing time < 30 minutes

Tax-Compliance compute API: 500 concurrent requests — p95 < 200ms

Kafka consumer throughput: 1,000 messages/min sustained — lag < 100 messages

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 13. Go-Live Plan

### 13.1 Production Rollout and Ramp Plan

| Phase | Scope | Risk | Notes |
| --- | --- | --- | --- |
| Phase 1 | Payouts service: add optional TDS fields + Kafka topic routing (source == "bb_plus" → add-tds-entry-bb-plus) | Low | No UI change; fully backward-compatible; Vendor-Payments unaffected |
| Phase 2 | Tax-Compliance: build compute API endpoint + Kafka consumer + tds_payments entity creation | Medium | Independent of Payouts; can be tested in isolation |
| Phase 3 | Tax-Compliance BFF: UI single-payout flow (preview TDS → confirm → create payout) | Medium | First user-facing feature; gated behind feature flag |
| Phase 4 | Bulk CSV integration: TDS columns in CSV template, row-by-row compute, preview file | Medium | Reuses Phase 1 + 2 work; validate with 10,000-row load test |
| Phase 5 | API documentation + external merchant guide for two-call (compute → payout) pattern | Low | Completes all channels; opens API Payouts to BB+ merchants |

Feature Flag Strategy

Each phase deployed behind a Splitz flag (tds_bb_plus_enabled). Phases 1–2 can be merged to main immediately — they are no-ops until the flag is enabled. Phases 3–5 ramp by merchant cohort.

### 13.2 Backward Compatibility

All new Payouts fields are optional. Existing /v2/payouts calls without TDS fields continue to work exactly as before. Vendor-Payments flows are unaffected.

### 13.3 Rollback Plan

Feature flag to disable BB+ Kafka routing — falls back to no-op (no tds_payments entity created)

New fields in Payouts are additive — rollback is deploy of previous version with no data loss

Tax-Compliance Kafka consumer can be stopped independently with no Payouts impact

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 14. Monitoring & Logging

### 14.1 Error Handling

Compute API errors: Return clear error messages (e.g., invalid category, PAN not found, LDC expired)

Payout creation errors: Same as existing payout errors (no change)

Kafka publish failures: Use outbox pattern for at-least-once delivery

Kafka consumer failures: Retry with exponential backoff; send to DLQ after max retries

Reconciliation: Daily job to detect payouts with TDS but no TDS Payment entity (alert ops team)

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 15. Milestones & Timelines

| Phase | Milestone | Deliverables |
| --- | --- | --- |
| Phase 1 | Tax-Compliance Enrichment API | Internal enrichment endpoint, TDS computation, tds_payments entity creation, event listener |
| Phase 2 | Payouts Enrichment Hook | Optional TDS fields in API, enrichment hook (~20 LOC), feature flag, timeout/circuit breaker |
| Phase 3 | Dashboard UI Integration | TDS form fields, preview display, Payouts API integration with TDS fields |
| Phase 4 | Bulk CSV Integration | TDS columns in CSV template, enrichment for each row, preview with TDS breakdown |
| Phase 5 | API Documentation & Rollout | API docs for merchants, gradual rollout via feature flag, monitoring dashboard |

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 16. Glossary

| Term | Definition |
| --- | --- |
| TDS | Tax Deducted at Source — a form of advance tax collected by the payer at the time of payment |
| BB+ | Business Banking Plus — Razorpay's platform for business payouts and compliance |
| LDC | Lower Deduction Certificate — allows a reduced TDS rate certified by tax authorities |
| Enrichment Hook Pattern | Payouts calls Tax-Compliance enrichment endpoint if TDS fields present; TDS computed inline during payout creation |
| Enrichment Endpoint | Tax-Compliance internal API (/internal/tds/enrich) that computes TDS, creates tds_payments entity, and returns enriched data |
| Gross Amount | Total payment before TDS deduction (e.g., ₹10,000) |
| Net Amount | Amount actually transferred to vendor after TDS (e.g., ₹9,000) |
| tds_payments entity | Tax-Compliance record for a TDS deduction event used for government filing; created synchronously during enrichment |
| tds_payment_id | Unique identifier for tds_payments entity; returned in enrichment response and stored in payout metadata |
| DLQ | Dead Letter Queue — Kafka queue for messages that failed after max retries |

____________________________________________________________

═══════════════════════════════════════════════════════════════════════

## 17. Appendix

Full Technical Specification — API contracts, implementation details, SQL schemas, and test plans

GitHub Pages — Live Documentation

Note

This summary document covers problem statement, approach analysis, and the recommended solution.
      For detailed implementation specifications, API contracts, struct definitions, SQL schemas, codebase analysis,
      and test plans, refer to the Full Technical Specification.

mermaid.initialize({
      startOnLoad: true,
      theme: 'neutral',
      flowchart: { useMaxWidth: true },
      sequence: { useMaxWidth: true }
    });